#### NEPAL ELECTRICITY AUTHORITY

Resettlement Action Plan

(Towers and Structures falls in Row)

of

Bharatpur- Bardghat 220 kV Transmission Line Project

Prepared by:

Environment & Social Studies Department

Kharipati, Bhaktapur

###### February, 2012

ABBREVIATIONS

AP			Angle Point

CBO		Community Based Organization

CDO		Chief District Officer

CDC		Compensation Determination Committee

CFUG		Community Forest User Group

DADO		District Agriculture Development Office

DDC		District Development Committee

DFO 		District Forest Office

DHO		District Health Office

EIA		Environmental Impact Assessment

EMF 		Electromagnetic Fields

ESSD		Environment and Social Studies Department

FGD		Focus Group Discussion

GON		Government of Nepal

HEP		Hydro Electric Project

HH		Household

BB-ESMU	 	Bharatpur- Bardghat Environment & Social Monitoring Unit

ILO		International Labor Origination

INPS 		Integrated Nepal Power System

IPP		Independent Power Producers

IRPA 		International Radiation Protection Association

KIIs 		Key Informant Interviews

km		Kilometer

kV 		Kilovolt

LCF		Local Consultative Forum

LDO		Local Development Officer

LARU 		Land Acquisition and Rehabilitation Unit

NEA		Nepal Electricity Authority

NRs.		Nepalese Rupees

NGO		Non Governmental Organization

PAF		Project Affected Family

PAP		Project Affected Person

PCO		Program Coordination office

PRA		Participatory Rapid Appraisal

RAP		Resettlement Action Plan

ROW		Right of Way

SIA		Social Impact Assessment

TL		Transmission Line

UNFPA		United Nations Fund for Population Agency

VDC		Village Development Committee

VCDP		Vulnerable Comunity Development Plan

WB		The World Bank

Table of Contents

Abbreviations

Executive Summary	I-VI

1.	Introduction	1-3

1.1	Background	1

1.2	Objectives of the Study	2

1.3	Scope of the Study	2

1.4	Layout of the Report	2

2.	Project Description	3

2.1	Project Location	3

2.2	Transmission Line Route	3

2.3	Project Features	3

2.4	Construction Planning	5

3.	Study Methodology	7

3.1	general	7

3.2	Project Area Delineation	7

3.3	Literature Review	8

3.4	Identification of the Stakeholders and Consultations	8

3.5	Preparation and Finalization of Study Tools	9

3.6	Mobilization  of Supervisors and Enumerators	9

3.7	Sample Distribution	9

3.8	Fieldwork	10

3.9	Census of Directly Affected Households and Structures	10

3.10	Participatory Rapid Appraisal	10

3.11	focused group discussion	11

3.12	key informant survey	12

3.13	Market Survey	12

3.14	Meetings/Consultations	12

3.15	Data Encoding and Analysis	12

3.16	Criteria for Defining Project Affected Households	13

3.17	Definitions	13

3.18	Team Composition	14

4. 	Review of Relevant Policies, Acts, Regulations, Guidelines and Conventions	15

4.1	General	15

4.2	Constitution, National Plan/Policies, Acts, Rules and Guidelines	15

4.3	ILO Convention on Indigenous and Tribal Peoples, 1989 (No.169)	19

4.4	The World Bank Safeguard Policies	20

5.	COMMUNITY  CONSULTATION AND Grievance Redressal Mechanism	23

5.1	general	23

5.2	Procedure for Consultation and Participation	23

5.3	Key Issues/Concerns Raised During Community Consultation	26

5.4	Continuation of Consultation Process	27

5.4	Grievance Redress Mechanism	27

6.	 baseline Condition of the Project Affected families	29

6.1	GENERAL	29

6.2	Demographic INFORMATION	29

6.3	Economic INFORMATION	36

6.4	AgriculturAL INFORMATION	45

6.5	Drinking Water, Health  AND Sanitation 	49

6.6	Knowledge, Attitude and Expectations 	51

6.7	Compensation	52

6.8	RESIDENTIAL STATUS, RESETTLEMENT AND REHABILITATION	53

7. IMPACT ASSESSMENT	55

7.1	GENERAL	55

7.2	Loss of Land AND AGRICULTURE INCOME	55

7.3	Acquisition of House and Other Structures	57

7.4	Loss of Private Trees	60

7.5	Affected Community Structures	60

8.	Resettlement, rehabilitation and Enhancement Measures	62

8.1	GENERAL	62

8.2	Resettlement and Rehabilitation (R &R) Assistance	62

8.3	Entitlement Matrix	69

9.	Institutional Arrangement	75

9.1 general	75

9.2 Organizational Framework	76

10.	Implementation Schedule	79

11.	Monitoring and Evaluation	80

11.1	GENERAL	80

11.2	Monitoring	80

11.3	Monitoring Parameter, Method Schedule and Location	80

11.4 	Reporting	83

11.5	Impact Evaluation	84

12.	MITIGATION & ENHANCEMENT COST, Source of Funding, Budgetary Process AND  Timing OF Expenditure	85

12.1	Mitigation and Enhancement Cost	85

12.2	Funding Source	86

12.3	Budgetary Process and Timing of Expenditure	86